Project Sprint Planning Notes

Team: 9

Sprint: 5

Date: 06/10/21

Attended:

Scrum Master: Rhys

Product Owner: Name

Development team: Josiah, David, Dichen

## 1. Things That Went Well

Overall, our progress towards the end goal was very successful as many tasks were completed within their required times, including both front end and back end tasks. The database and API’s were also completed and implemented successfully in a short amount of time

## 2. Things That Could Have Gone Better

A lot of this week was spent catching up on previous tasks which were not competed in time, this time was effectively wasted and unfortunately we only made time and did not get further into future tasks

## 3. Things That Surprised Us

The API implementation was put off for a long time due to its expected large work load and even though they only took a short amount of time, in the mean time the front end was not able to implement certain features

## 4. Lessons Learned

A long term future planning stage should have been used to further prioritise tasks which would have a ripple effect on other tasks because of the requirement to complete them before working on other aspects of the project

## 5. Final Thoughts

We should discuss tasks and prioritise tasks which have a large amount of other tasks associated around them or are required to complete before other work may be done

We should keep our current development cycle however, as it seems to be working well

Do not write more than 2 pages for each of the sprint. Replace the the highlighted yellow hints by your text.