Project Sprint Planning Notes

Team: 9

Sprint: 6

Date: 12/10/21

Attended:

Scrum Master: Rhys

Product Owner:

Development team: Josiah, David, Dichen

## 1. Things That Went Well

Our communication over the week has improved significantly and our organisation between front end devs and back end devs was fantastic

## 2. Things That Could Have Gone Better

Our progress towards our weekly check was only 50%, as we had only completed 3 / 9 of the tasks required.

## 3. Things That Surprised Us

Our progress check woke us up to the lack of progress towards the 9 user stories, and how we should push harder to complete these before milestone 3’s due date

## 4. Lessons Learned

The lesson learned was instead of working towards which task seems like a natural successor from the previous, there should be a hard push towards “core” tasks which allow other tasks around it to be completed and there is no stand still in progress

## 5. Final Thoughts

We should continue with our previous working system, however, as the scrum master I will aim to seek out important tasks to bring up in the stand-ups and prioritise with the team in order to progress quickly through requirements

Do not write more than 2 pages for each of the sprint. Replace the the highlighted yellow hints by your text.