Project Sprint Planning Notes

Team: 9

Sprint: 1

Date: 13/09/2021

Attended:

Scrum Master: Rhys

Product Owner: Dipto

Development team: Josiah, Dichen, David

1. Goal

Achieve a first prototype, working program in which we can view a list of books

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

This sprint we should achieve a basic prototype of the software which is able to view a list of books based on a SQL server (?)

Only the foundational items of viewing the books and adding a book will be added as they are necessary to achieving this goal

The final product will be a 2 page application which will allow you to click onto a list of books, with a non-operative search bar

1. Estimation in story points

The total story points for this sprint should be around 25, as it is necessary to create a basic SQL server and the communication protocol to add books and retrieve all entries from the database, as well as populate a list and present that in the GUI