Project Sprint Planning Notes

Team: 9

Sprint: 2

Date: 24/08/2021

Attended:

Scrum Master: Rhys

Product Owner: Dipto

Development team: Josiah, David, Dichen

1. Goal

The goal of this sprint is to complete 3 requirements of the basecode and deliever the first version of a working product to the product owner → Login, register, show list of books

1. Duration of the sprint

*1 weeks*

1. What is the team’s vision for this sprint?

*The items in this sprint will be related to the user stories (log in, register, show list of books) and the associated tasks under the epics (user register, login) and (user sees list of books)*

*The shippable product will contain a log in and register front end and back end, as well as a presentable list of books for a logged in user*

1. Estimation in story points

The estimation of the tasks listed above will contain around 16 story points and 4 story points per person as estimated by our sprint velocity from the last sprint